September 30(durn 45 mins)

1) Everyone attended the meeting where discussions and debate took place on the topic of the project to work on.

2) All ideas were put up and no particular project was finalised.

October 3(durn 80 mins)

1) Everyone except Tushar Sinha attended the meet.

2) The project of “Hospital Database Management” was finalised and we all talked on its problem statement and how to proceed for the project.

October 4(durn 120)

1) Surya gave basic layout of our database managment and we finalised his idea.

October 8(45 mins)

1) Tushar Sinha suggested some changes and we implemented it.

2) Swati Agrawal did not attend the meeting.

October 11(120 mins)

1) Finally we came up with a perfect layout of our project .

2) We divided the work among ourselves and started with coding.

October16(60 mins)

1) Teja and Tushar Shrivastava did not attend the meeting.

2) We discussed the layout of classes and things to be incorporated.

3) Started the SRS document too.

October 17(120 mins)

1) Tushar Sinha did not attend the meeting.

2) Completed the SRS document and certain functions.

October18(120 mins)

1) Started the hospital class.

2) Patient class was carried further.

3) We planed for the next meeting and the work to be completed .

October 19(30 mins)

1) Teja Sriram did not come for the meeting.

2) Divided the work among ourselves.

a)EzWindows:- Umesh Prajapat & Tushar Shrivastava

b)class Hospital-Suryapratap Babar& Tushar Sinha

c)Database-Umesh & Tushar Shrivastava

d) Main code of the project- Swati Agrawal, Suryapratap Babar, Tushar Sinha.

October 31

1) Made a few changes in the coding structure and decided the functions to be incorporated in Hospital class.

2)Also, wrote code for the same.

November 3rd to 5th

1) Individual work was done by all the members.

November 6th

1) Tushar Sinha completed the patient registration functions.

2) Tushar Shrivastava made the bitmap images and patient files and folder division.

3) Umesh, Suryapratap & me got started with EzWindows and started incorporating it in the final project.

November 7th

1) Same work was continued by Tushar Sinha, Suryapratap, Umesh & Swati

November 8th

1) Tushar Sinha wrote the reading functions for the patient data.

2) Rest of us were trying to debug the code.

November 9th (First Night out)

1) Tushar Shrivastava, Umesh Prajapat tried to run EzWindows for 12 hrs and finally got success using SSH. Finally started coding for EzWindows for the entire night.

2) Suryapratap also assisted in the work.

3) TA Piyush Kumar helped us the most in our project.

November 10th (Second Night Out)

1) The EzWindows were incorporated in the project. But lot of trouble was being faced by our teammates as it gave almost 88 errors.

2) We started debugging the code and the entire night was sacrificed for it.

November 11th (Third Night Out)

1) There was still a problem in the execution of program as it showed “fragmentation error”

2) All of us started debugging the code and hence spent entire night on it.

3) Code was almost 90 % correct.

November 12th (The Final Touch)

1. Swati Agrawal continued with final coding so as to get a perfect and error free project.
2. Umesh ,Tushar and Surya made some changes in the project to as to make it better.
3. Finaly Umesh ,Tushar and Surya submitted the project at nearly 8:25pm.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Roll number | Discussion | Design | Programming | Testing | Documentation | Miscellaneous |
| 115280009 | 3:00 | 3:30 | 27:00 | 10:00 | :30 | 1:30 |
| 110040052 | 3:30 | 1:30 | 8:30 | 20:00 | 2:00 | 6:00 |
| 110040039 | 3:00 | 3:30 | 8:00 | 20:00 | 4:00 | 6:00 |
| 110260019 | 3:30 | 4:00 | 35:00 | 5:00 | 0:30 | 1:00 |
| 110260012 | 3:00 | 4:00 | 25:00 | 10:00 | :30 | :30 |
| 110050079 | 2:30 | 4:00 | - | - | 4:00 | - |