Individual Diary

Lab batch-52

Group-2

Name-Rishabh Kumar

Group Leader-Piyush Kumar

Other Member:-

-Uday Nath

-Priyank Chippa

Date-13-oct 2010 Time:-5:00pm to 6:00pm

In the meeting we decide the task that was allocated to me & my team members,

according to individual potential.

Our team take task of GUI.

The work allocated to me was to form terrain as well as introduction of

various bitmap image of tool used in pocket tanks.

Date-15-Oct 2010 Time:-6:00pm to 7:30pm

I & Piyush held a meeting at NSL in which

A rough structure of terrain was decided.

A position of tank was kept fixed that will be made variable later.

I& Piyush also decided to store the weapons as array.

We will first generate them randomly which later on be converted to one by one.

Date-16-oct 2010 Time:-11:00pm to 12:30pm

A terrain was made by me depicting sky & hill having green colour.

Two tanks were placed on the side of hill as rectangular boxes.

I decided the bitmap image to be used for weapons.

Date-19-oct 2010 Time:-5:00pm to 6:00pm

A team meeting was held in which we decided to merge our program with group 2.

Further more functions will be read after the quiz.

Date -21-oct 2010 Time:-5:00pm to 5:30pm

A linking of a terrain designed was done  with the home page of pocket tank.

Date-22-oct 2010 Time:-5:00pm to 6:00pm

In our lab session I draw 3 more terrain & linked them by random function.

Difficulty level of each terrain was kept same

Date-23-oct 2010 Time:-8:00pm to 12:30pm

I & Uday make program that will display the various image of terrain at the centre.

Weapons bitmap was first converted to xmp format & then applied at centre.

The program will also include selection of weapons that will be transfered to different 	players according to the odd click & even one.

Date-24-oct-2010 Time:-2:00pm to 3:00pm

A whole lab meet was held in which working of tools was decided which would be governed

by timer event.

We also decided the further work division in our project.

Date-24-oct 2010 Time:-4:00pm to 7:30pm

Debugging was required for previous one.

I try timer event & try to merge with program of group2.

A bitmap image having name weapon will be displayed at centre which will vanish later   	after selection.

Date-28-oct 2010 Time-8:30pm to 11:00pm

A function was designed by me that will give me the pointer value of  two tanks

x & y coordinate.

Program was well indented.

Date-30-oct 2010 Time-1:30pm  to 5:00pm

A function was designed was designed by me that will the selected weapons by players & 	implement it on terrain according to type of terrain.

Date-31-oct 2010 Time-1:00pm  to 5:00pm

A front page was designed by me containing the two tanks at the side.

Another page contain a page that consist instructions ,one player & two player as options.

Clicking on them will open to next page .

Date-31-oct 2010 Time-10:00pm  to 2:00pm

I designed a back option & exit menu that will display the exit menu for  a moment

& close the window.

Options of one player & two player will link with game corresponding to them.

Date-1-Nov 2010 Time-12:30pm  to 5:00pm

Two functions were designed by me that will put the selected weapons below the

each player.

This concept was applied to random function as well.

Date-3-Nov 2010 Time-12:30pm  to 2:00pm

I designed a coding for the selected weapons .They will first vanish and their no

is stored in a variable.

When we need the weapon called by player to execute then the weapon will be called.

Date-6-Nov 2010 Time-9:00pm  to 11:00pm

I thought to implement the loading bitmap since our original background bitmap

was taking time to load.

I also decided to add comment to my all coding that was done by me till now.

Date-9-Nov 2010 Time-9:00am  to 12:00am

Commenting of my coding as well as debugging was done.

Date-9-Nov 2010 Time-2:00pm  to 6:00pm

Some left debuging along with vanishing feature of bitmap was done.

Some help in documentation was done.

Date-10-Nov 2010 Time-2:00pm  to 6:00pm

Finishing of our project was done due to demonstration.

Error of linking the home page wascoming that was solved after ward.

Date-11-Nov 2010 Time-9:00am  to 11:00am

All our linking were completed were completed.I additionaly add some

bitmap to make our game user friendly